Group 13a meeting minutes

|  |  |
| --- | --- |
| Location: | Templeman Library |
| Date: | 16/02/2019 |
| Time: | 16:30 p.m. |
| Attendees: | P.Georgoulias, A.O.Sharomi, L.J.Ibeachum |

# Agenda items

1. Finish up with the documentation in order to proof read Afizs’ code.
2. Luke is finishing the Review document, in which he describes how the group reviews the documents, software, as well as, the standard that the code is going to be reviewed against.
3. Afiz will be working on the class diagram, until Panos and Luke finish with the documentation.
4. After the proof reading of the code, the whole group will focus on the source code up until the deadline to ensure that we provide a good basis for the software to be built upon.
5. The source code has to fulfill at the least the Authentication part of the program, which is not a very complicated task.
6. The class diagrams must be ready before we start writing code, so that we keep everything organized.

| Action items | Owner(s) | Deadline | Status |
| --- | --- | --- | --- |
| Complete the documentation | P.Georgoulias, L.J.Ibeachum | 16/02/2019 | Completed |
| Start writing the source code | L.J.Ibeachum, A.O.Sharomi | 17/02/2019 | Copmleted |
| Create the Review document | L.J.Ibeachum | 16/02/2019 | Completed |
| Proof read the existing source code | P.Georgoulias, L.J.Ibeachum | 16/02/2019 |  |
| Delivery of the files | - | 18/02/2019 | In progress |