Group 13a meeting minutes

|  |  |
| --- | --- |
| Location: | Cornwallis East PC Room 2 |
| Date: | 01//02/2019 |
| Time: | 16:00 |
| Attendees: | P.Georgoulias, A.O.Sharomi |

# Agenda items

1. Upload the documentation on GitLab.
2. We were provided with further details from Mr Miles Roman on what he wants to be changed. He does not require the Sequence Diagrams.
3. Panagiotis worked on finalizing the Gantt chart
4. Luke was unable to stay in the meeting, due to personal matter, but he provided us with his work on the methods we are planning of following to test the software in the further stages of the project.

| Action items | Owner(s) | Deadline | Status |
| --- | --- | --- | --- |
| Gantt chart | Panagiotis | 02/02/2019 | In progress(final refinements) |
| Upload the work up to this day on gitlab | Panagiotis, Femi | 01/02/2019 | Complete |
| User stories | Femi | 03/02/2019 | In progress |
| UML Use Case Diagram(s) | Femi | 31/01/2019 | Complete |